S4040938 Sprint 1 Contribution

Tasks I’ve done:

- Re-defining Tasks for Week 1: Because our Sprint 1 plan we’ve created during the demo sprint needed to be overhauled, I’ve worked with Salman to re-define these tasks.

- Ideation Workshop in Week 2: Used Jolly’s template as guidance on setting up and facilitating the team ideation workshop, focused on implementing the design thinking framework to identify a feasible problem to focus on, which was used in the renewed client project proposal.

- Re-defined and allocating tasks for Week 3: Worked with PM to redefine tasks for Week 3 based off renewed client project proposal.

- User Story Board Requirements Document: Created two user story board requirement documents for (1) Robot Simulation Environment & Speech-to-text + LLM Pipeline Scaffolding Stand Up (2) Natural Language Object Query feature.

- Reviewing Dev & UX Work: Reviewed UX and Dev work to ensure that it meets the acceptance criteria defined in the task, and ensure that there is no potential for scope creep (e.g. using a different language with Haku).

- Collaborative Planning & Organization with PM: Collaboration with PM ensures redundancy; ensured that there are minimal gaps in planning, keeping the team on track and accountable, consistent communication with team members and keeping team members aligned with the project goals.

Blockers:

- After creating the first client project proposal and receiving feedback from Alessio towards the end of the demo, we’ve learnt that we’ve gone in the wrong direction in our project planning, and it was a major bump in the road for the first week and a half of our sprint 1- causing delays. Through this, I’ve learnt the significance of having a structured ideation session, which I’ve implemented after attending Jolly’s UX design workshop, to effectively and efficiently identify a feasible problem to tackle.