`

# Team 17 - Telstra-Robotics and NLI - Team A: Master Document

## [Login Restyling Bootstrap] Task 1 — Write Requirements: Team Page & Login Styling

| Role | BA — Aryan Gholami | Date | Sunday, 9 August 2026 |
| --- | --- | --- | --- |

### Completion comment

- Done:

  - Documented the required fields for the team page, edge cases, and have emphasized that the login page is styling only. I've included the requirements document in our Teams chat.

  - I've made updates to the requirements document, and its just to make it more extensive, clear and organized. There isn't much changes that needs to be made, so don't worry too much about it! I'll upload this document into our shared documents tab in our teams channel

- Deliverable:

  - Requirements document, documented on shared MS word document, with the link available below

- Note for next role:

  - Salman Maarouf please validate the contents of the document and give Turin Sayed the green light if its satisfactory. I'll upload the document to the repo once it's validated.

- Link to access requirements document:

  - Requirements Document

## [Login Restyling Bootstrap] Task 2 — Design Login Style & Team Page Layout

| Role | UX — Turin Sayed | Date | Saturday, 15 August 2026 |
| --- | --- | --- | --- |

### Completion comment

- Done:

  - Login Page that is simply styled for Sprint 1

  - Includes email and password fields, Remember Me, Forgot Password, and Sign In button

  - UI/styling only — no changes are required to the existing authentication or session functionality

  - Telstra-inspired styling is used to keep the design consistent with the project

  - Team Page displays the project name and Team 17

  - Each team member is displayed with their photo, name, and project role

  - Includes an About Us section underneath the team members

  - If a member doesn't have a photo, use a placeholder avatar

  - The About Us section supports multiple lines of text rather than having a fixed one-line layout
 Keep the styling consistent with the Login Page (spacing, typography, colours and overall layout)

- Deliverable:

  - Figma file with 2 pages, linked from Figma file and screenshots pasted below

- Linked Figma file:

  - Figma file

## [Login Restyling Bootstrap] Task 3 — Validate Design Against Requirements

| Role | BA — Aryan Gholami | Date | Saturday, 15 August 2026 |
| --- | --- | --- | --- |

### Completion comment

- Done:

  - Checked design against requirements

- Handoff notes:

  - Turin Sayed there isn't much changes you need to do

    - The 'Contact Team' button in the teams page wireframe is a scope creep. Please remove this (:

    - This was an error on my end, so I apologize- but the 'short blurb' should be each member's blurb, not one for the whole team. I think you could use the 'Lorem Ipsum' dummy text to do this. Please also reflect this on your wireframe (:

    - Also, according to the task 'Validate Design Against Requirements', it mentions that edge cases should have a "visible design treatment"; so please demonstrate this requirement on your 'Teams Page' wireframe.

\

## [Login Restyling Bootstrap] Task 4 — Style Login Page

| Role | Dev 1 — Aiza Fontanilla | Date | Sunday, 16 August 2026 |
| --- | --- | --- | --- |

### Completion comment

- I did my best in replicating the design given within the timeframe.

- No changes in the logic was made, and only the visual aspect was edited to match the theme given.

- Some measurements/colours may be slightly off because I couldn't inspect the individual elements of the design given.

Git URL (Commit): https://github.com/gnol-123/Demo-Sprint-Team-Telstra-NLI/commit/bbf54f7937c1f1ae70ea01c65bc6896a540831a2

GitURL(commit):https://github.com/team-byte-size/team-page/commit/4a1c9e2

GitURL(commit):https://github.com/team-byte-size/team-page/commit/4a1c9e2

REAL OUTPUT — rendered login page

## [Login Restyling Bootstrap] Task 6 — Build Team Page & Auth Redirect

| Role | Dev 2 — SengLong Te | Date | Thursday, 6 August 2026 |
| --- | --- | --- | --- |

### Completion comment

- Deployed Frontend on Vercel URL is live. Github Actions configured all functionalities working

- Deployment URL - demo-sprint-team-telstra-nli-production.up.railway.app

## [Login Restyling Bootstrap] Task 5 — Build Team Page & Auth Redirect

| Role | Dev 2 — SengLong Te | Date | Thursday, 6 August 2026 |
| --- | --- | --- | --- |

### Completion comment

- Done: Implements the Team Page feature: a real-time team member directory with photo upload and self-registration.

- Deliverable:

  - Branch/commit with the team page and route guard.

- Note for next role:

  - Dev 2 — please test against the deployed URL once it's live, not localhost.

- How to Test

- Sign in and navigate to /team

- Click "Join Team", fill out the form, upload a photo

- Verify the member card appears in the grid with the photo

- Verify the "Join Team" button disappears for already-registered users

- Open a second browser/client — new members should appear in real time

- commit SHA: 77bbe323af66f4a51c155e5068ef4ae862355481

- Live URL: demo-sprint-team-telstra-nli-test-production.up.railway.app

[Login Restyling Bootstrap] Task 7 — Test Login → Redirect → Team Page Flow

| Role | Dev 1 — Aiza Fontanilla | Date | Sunday, 16 August 2026 |
| --- | --- | --- | --- |

### Completion comment

Done: Manually tested the full path on the deployed URL valid login, redirect fires.

Comments:

- all member cards render correctly with photo/role/blurb, expand-on-long-text works

- Read more behaviour works correctly when blurb is exceptionally long

- Join team function works correctly, successfully added myself as a team member along with droping and dragging a photo

Deliverable: Test script and test report.

Note for next role: No issues found on the path. Moving on to edge cases next.

## [Login Restyling Bootstrap] Task 8 — Test Edge Cases & Log Bugs

| Role | Dev 1 — Aiza Fontanilla | Date | Sunday, 16 August 2026 |
| --- | --- | --- | --- |

### Completion comment

Done: Tested invalid login, direct team-page URL access without login, missing-photo member, and an unusually long blurb. No bugs found.

Comments:

- All automated test passed

- Invalid login – signin.test.tsx

- Unauthorized redirect – teampage – layout.test.tsx

- Missing photo + long blurb handling – teamList.test.tsx

Github Commit for Test: https://github.com/gnol-123/Demo-Sprint-Team-Telstra-NLI/commit/9e0f23aa20a5b55c9071432abab1dc341b7a705f

Deliverable: Edge case test report.

Note for next role: PM — everything passed, nothing outstanding for Dev 1 to fix before your review.

## [Login Restyling Bootstrap] Task 9 — Final Review & Sign-Off

| Role | PM — Salman Maarouf | Date | Sunday, 16 August 2026 |
| --- | --- | --- | --- |

### Completion comment

Done:

- Reviewed the feature end-to-end against the requirements and design. Everything matches and is approved.

- Completed verification of the newly styled login interface and the team route on the live deployment.

- Firebase authentication logic and session management are functional.

- Bootstrap milestone is complete and approved for production merge. The sprint board is formally closed out.

Deliverable: Sign-off note.

Note for next role: None, feature is complete and board is closed out.